# Project Planning Phase: Project Planning

Date: 27/06/2026

Team ID: PNT2026EDUGENIE

Project Name: EduGenie-Google-Gemini-Powered-Learning-Assistant

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation

The following table maps out the specific Agile product backlog, sprint prioritization framework, user stories, and technical story point estimations for the implementation of the EduGenie platform.

| Sprint DOCX | Functional Requirement (Epic) DOCX | User Story Number DOCX | User Story / Task Description DOCX | Story Points DOCX | Priority DOCX | Team Members DOCX |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Onboarding | EDUG-USN-1 | As a student, I can register for the assistant application by entering my university email, generating a password, and confirming my profile setup details. | 2 | High | Backend Dev Team |
| Sprint-1 | User Onboarding | EDUG-USN-2 | As a student, I will receive an automated confirmation email once I register so I can securely validate my active learning account. | 1 | High | QA / DevOps |
| Sprint-1 | User Onboarding | EDUG-USN-3 | As a user, I can log into the application instantly through my Google Account Single Sign-On (SSO) integration. | 2 | Medium | Frontend Team |
| Sprint-1 | Secure Access | EDUG-USN-4 | As a user, I can log securely into the active learning workspace interface by entering my verified email and password fields. | 1 | High | Security Lead |
| Sprint-2 | Multimodal Ingestion | EDUG-USN-5 | As a student, I can upload textbook PDFs, lecture slide screenshots, or handwritten notes photos directly into the application workspace. | 5 | High | Frontend / UI |
| Sprint-2 | Gemini Engine Processing | EDUG-USN-6 | As a student, I want the ingestion backend to pass text and image matrices directly to the Google Gemini API to parse complex math formulas. | 8 | High | AI Research Dev |
| Sprint-3 | Generative Learning | EDUG-USN-7 | As a student, I want the chat assistant to guide me using progressive Socratic question clues instead of giving immediate full answers. | 5 | Medium | AI Research Dev |
| Sprint-3 | Interactive Graph UI | EDUG-USN-8 | As a user, I want the system to structure extracted textbook concepts into an interactive, visual mind map using the D3.js node engine framework. | 5 | Medium | Frontend Team |
| Sprint-4 | Voice Streaming Integration | EDUG-USN-9 | As a student, I can record my question spoken live into the interface and have the audio file processed seamlessly by the Gemini API. | 5 | Low | Mobile & Media Dev |

Project Tracker, Velocity & Burndown Chart

The iteration metrics tracking dashboard displays realized velocities and milestones throughout the development cycle.

| Sprint DOCX | Total Story Points DOCX | Duration DOCX | Sprint Start Date DOCX | Sprint End Date (Planned) DOCX | Story Points Completed (as on Planned End Date) DOCX | Sprint Release Date (Actual) DOCX |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 Points | 6 Days | 01 June 2026 | 06 June 2026 | 6 Points | 06 June 2026 |
| Sprint-2 | 13 Points | 6 Days | 08 June 2026 | 13 June 2026 | 13 Points | 13 June 2026 |
| Sprint-3 | 10 Points | 6 Days | 15 June 2026 | 20 June 2026 | 10 Points | 20 June 2026 |
| Sprint-4 | 5 Points | 6 Days | 22 June 2026 | 27 June 2026 | 5 Points | 27 June 2026 |

Velocity Calculation:

The team tracks its production pace to calculate baseline sprint estimates. Across a cumulative 24-day production window covering 4 sprints, the team achieved a total delivery of 34 story points. The team’s Average Velocity (AV) per active development unit is defined as follows:

AV=Story Points CompletedTotal Sprint Days Cumulative=3424≈1.42 Story Points / Day

Burndown Chart Overview

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

EduGenie Agile Release Burndown Map:

[Insert Image Here: A stylized technical Scrum burndown chart tracking the core system release cadence. The vertical axis monitors active user story point scope commitments (starting at 34 points and descending down to 0), cross-referenced against the 24-day time track on the horizontal axis. A light-gray linear reference trace plots ideal completion rates, alongside a bold dark-blue step function mapping actual task completions, highlighting steady velocity pacing across the platform's multi-tier features.]

References

- Atlassian Agile Project Management Frameworks: https://www.atlassian.com/agile/project-management

- Configuring Complex Epics & User Stories in Agile Frameworks: https://www.atlassian.com/agile/tutorials/epics

- Agile Estimation & Story Point Capacity Planning: https://www.atlassian.com/agile/project-management/estimation

- Scrum Metrics and Dynamic Burndown Visual Analytics: https://www.atlassian.com/agile/tutorials/burndown-charts